**Notes:**

* Gets/Sets for Speaker and all other entities
* Get / Set for Session Title

Accomplished:

* Finished a large chunk of back end (all endpoints created)
  + Read / Write functionality for all entities
* Basic navbar set up on the front end
* Class diagrams completed
* Environment set up instructions added to the Github project description

Fell Short:

* Wanted more front end done, but none of our pages are finalized as of now
* This is largely due to a large learning curve as most of us are learning Ajax

Goals For Next Week:

* Front end speakers page as far as possible / first draft completed
* Look into finding an email data type for validating email inputs