COMP4960-01

Weekly Report Eight

Black Team: Joshua Moorehead, Damian O'keefe, Matt Perconti, Nicholas Quadros, Tomas Surna, J Tarness, Luis Vargas, Mengting Wang, Trevor Ward, Luke Wooten

11/13/2020

**Plans for this week:**

1. Build out basic for all pages besides the calendar

**Accomplished:**

1. All pages besides the calendar had completed shells
2. All pages besides calendar had their first iterations completed
   1. The pages had validation for user input
   2. The pages had automatic formatting of saved data

**Why it was different:**

This week our group underestimated how long it would take us to work on the remaining pages for our applications after completing the speaker. Because of this we set our goals well within what was achievable and completed more than expected.

**Plans for next week:**

1. Adjust Time Slot increments to be five minutes
2. Add confirmation message for if users attempt to create a room with capacity over limit
3. Determine requirements for companion / counter app
4. Create mockups of UI for companion / counter app