COMP4960-01

Weekly Report Nine

Black Team: Joshua Moorehead, Damian O'keefe, Matt Perconti, Nicholas Quadros, Tomas Surna, J Tarness, Luis Vargas, Mengting Wang, Trevor Ward, Luke Wooten

11/20/2020

**Plans for this week:**

1. Adjust Time Slot increments to be five minutes
2. Add confirmation message for if users attempt to create a room with capacity over limit
3. Determine requirements for companion / counter app
4. Create mockups of UI for companion / counter app

**Accomplished:**

1. Confirmation message displayed if user attempts room creation over limit
2. Requirements page for companion / counter app created
3. Mockups of UI for companion / counter app created

**Why it was different:**

We did not complete the timeslot increment change, this was simply due to overlooking this goal for this week. This occurred because the group became more focused on the planning of the secondary app.

**No Meeting Next Week due to Thanksgiving, Plans for Final:**

1. Have a completed companion / counter app
2. Complete project paper
3. Complete project presentation