COMP4960-01

Weekly Report Seven

Black Team: Joshua Moorehead, Damian O'keefe, Matt Perconti, Nicholas Quadros, Tomas Surna, J Tarness, Luis Vargas, Mengting Wang, Trevor Ward, Luke Wooten

11/6/2020

**Plans for this week:**

1. Fully flesh out and have a complete Speaker page
   1. Implement an edit mode button that changes our tables to “entry edit mode.”
   2. Implement undo functionality for our edit modes.
   3. Implement phone number auto formatting in table display
   4. Implement a system to flag duplicate speaker names with no other defining data
2. Make getter methods public in the class diagram.
3. Begin work on the final presentation.

**Accomplished:**

1. Speaker Page Updates
   1. Edit mode button implemented, edits can only be made when toggled on
   2. Implemented undo functionality for changes made to table
   3. Phone numbers are now displayed in uniform format in table
   4. Speaker entries with duplicate names and no other defining data are highlighted

**Why it was different:**

Class Diagram:

Setter methods for the class diagram were not public as they should have been. The document also requires other edits such as switching the position of data types and variable names in the parameters of our methods.

Speaker Page:

While it was not a goal for this week, we also made several CSS updates to improve the visuals of the speaker page, including button recoloring and resizing.

Final Presentation:

Work on the final presentation itself was not started, however planning and organizing information to be added was started.

**Plans for next week:**

1. Fully flesh out and have a complete Speaker page
2. Build out skeleton front end of all other pages besides the calendar
3. Class Diagram method parameters must be fixed